## Slide 1: HeD Pilot
Zynx Health
Use Case 1

## Slide 2: Pilot Team
Identify the members of your organization who will be supporting this pilot. If possible include the role he/she will play in the pilot and contact information
Name | Role | Email
Claude Nanjo | Technical, Main Contact | CNanjo@zynx.com
Bernadette Minton | Technical | BMinton@zynx.com
Victor Lee | Clinical | VLee@zynx.com

## Slide 3: Goal of the Pilot
Zynx to work with a partner CDS consumer (to be identified) to test the ability of
  Zynx to export an existing Zynx order set in the HeD Specification
  the CDS consumer(s) to ingest this order set while preserving both structural elements and semantic meaning
Assess the degree of difficulty of implementing an interoperability solution using the current HeD specification; this may lead to recommendations for changes to the specification that could result in improved expressivity, reduced complexity and/or improved extensibility
We expect to learn more about:
  How vMR is applied in a real-world setting, as well as learning about expressivity gaps
  To what degree standard terminologies and value sets can be leveraged to preserve semantic interoperability
  To what degree the HeD spec is ambiguous and/or provides multiple mechanisms to achieve a single outcome
Test extensibility of HeD (including vMR) to determine if existing EHR vendor-specific settings can be exchanged
If time permits, Zynx will also export a rule in HeD format

## Slide 4: What portions of the IG are you Piloting
Section of IG | Specifics to Pilot | Notes
3.3. Order Sets | Order, Order Set Group, Actions, behaviors | Two order sets will be produced. One for iterative development, one for final validation.
4. CDS Knowledge Artifact Components | Metadata, Actions, Supporting Evidence, Supporting Reference, Clinical Data Mapping | Zynx will implement all relevant subsections. Examples will provide a variety of actions and behaviors to assess model’s expressivity.
5. CDS Knowledge Artifact Schema |  | Order Set will validate against relevant portions of the schema.

## Slide 5: Identify the Use Case Actors Involved:
CDS Knowledge Artifact Supplier (Zynx)
CDS Knowledge Artifact Integrator(s) (TBD)

## Slide 6: Minimum Configuration
A CDS Knowledge Artifact Integrator capable of importing one or more HeD-compliant Order Sets and validating the imported order set against a human-readable version
Zynx and Integrator must agree on terminologies and value sets for information exchange

## Slide 7: Timeline
Milestone | Target Date | Responsible Party
Identify Integrator Partner | 3/1/2013 | Zynx
Align on terminology specification | 3/11/2013 | Zynx/CDS Knowledge Artifact Integrator
Successively more detailed HeD representations of order set delivered to Integrator for ingestion and usage /validation by end users or end user proxies | 3/18/2013 – 4/29/2013 | Zynx/CDS Knowledge Artifact Integrator
Document recommendations and lessons-learned | 5/13/2013 | Zynx/CDS Knowledge Artifact Integrator
Submit final report | 5/27/2013 | Zynx/CDS Knowledge Artifact Integrator

## Slide 8: Success Criteria
CDS Knowledge Artifact Integrator is able to reproduce the structure, content, and semantic meaning (but not necessarily formatting) of the order set provided by Zynx
For all items within the order set, the CDS Knowledge Artifact Producer and Integrator(s) achieve consensus on whether
    The HeD specification provides sufficient and unambiguous guidance for the correct implementation of the item or
    The HeD specification does not provide sufficient guidance for the implementation of the item and thus requires additional changes.
Proper marshalling and unmarshalling of HeD schema types using common frameworks.

## Slide 9: In Scope/Out of Scope
Features and functions that we expect to pilot include:
  Sections with nesting
  Modular Order Sets
  Order items (meds, labs, radiology, diet, consults, IVs)
    We will partner with CDS Knowledge Artifact Integrator to extend vMR where needed and submit proposals for vMR modification
  Order details for each of the above order items
  Pre-selects
  Performance measures and other related indicators
  Evidence links attached to multiple objects
  Textual reminders
Out of Scope:
  Validation of expressions (?)
  Transport layer

## Slide 10: Assumptions
Zynx will work collaboratively with an CDS Knowledge Artifact Integrator on
    The iterative development of one Order Set.
    The validation of a second order without previous collaboration.
Terminology constraints
  Zynx and CDS Knowledge Artifact Integrator will agree on terminologies and value sets
vMR and HeD expressivity can support the development of an Order Set. If not,
  Any missing vMR concept/attribute will be added to vMR.
  The HeD specification will be enhanced to support the authoring and exchange of an Order Set.
  The implementation guide will be modified accordingly.

## Slide 11: Questions/Needs
Need: CDS Knowledge Integrator Partner(s)