## Slide 1: HeD Pilots
newMentor

## Slide 2: Pilot Team
The following newMentor team members will participate in the pilot project.
Name | Role | Email
Julie Scherer | Lead | jscherer@newmentor.com
Matt Pfeffer | Analyst | mpfeffer@newmentor.com
Tom Johnson | Technical lead | tjohnson@newmentor.com

## Slide 3: Goal of the Pilot
newMentor’s primary goal is to support the development of a national standard for sharable, executable CDS artifacts, which from our experience is critical to achieve outcomes-driven health care and provide clinicians with the tools they need to deliver high-quality care.
newMentor will demonstrate that a shareable event/condition/action (ECA) rule and/or documentation template can be created, deployed, and executed in at least one third-party clinical system, such as an electronic health record (EHR) or by a cloud-based CDS service.
newMentor will support the implementation and testing of the HeD Artifact Sharing Use Case 1 Implementation Guide and provide feedback and additional specifications for revising and improving the Implementation Guide.

## Slide 4: What portions of the IG are you Piloting
Section of IG | Specifics to Pilot | Notes
3.2 Event Condition Action (ECA) Rules | Rule associated with NQF or MU quality measure requirements | Ischemic Vascular Disease (IVD): Use of Aspirin or Another Antithrombotic (NQF 0068 ) rule provided to HeD for HL7 ballot
3. 4 Documentation Templates | Topic related to ECA rule or of interest to system partner | 
4.0 Knowledge Artifact Components | Metadata, Actions, Conditions, Supporting Evidence, Supporting Reference, Clinical Data Mapping, Expression | Will implement required and necessary subsections
5.0 Artifact Schema |  | Will implement required and necessary subsections

## Slide 5: Identify the Use Case Actors Involved:
CDS Knowledge Artifact Supplier – newMentor
CDS Knowledge Artifact Integrator – EHR vendor, CDS service provider

## Slide 6: Minimum Configuration
An electronic health record (EHR) system or CDS service provider
Artifact consumer must have the ability to process problem codes in ICD-9, ICD-10, or SNOMED-CT, and medication codes in RxNorm

## Slide 7: Timeline
Milestone | Target Date | Responsible Party
Identify pilot partner(s) | 3/4/13 | Julie Scherer
Confirm specification agreement | 3/11/13 | Julie Scherer
Deliver artifact for import | 3/25/13 | Tom Johnson
Complete revision and testing | 4/15/13 | Tom Johnson
Prepare solution for showcase | 4/29/13 | Matt Pfeffer
Document draft findings and recommendations | 5/13/13 | Matt Pfeffer
Submit final report | 5/27/13 | Matt Pfeffer

## Slide 8: Success Criteria
Successfully implement 1 ECA rule and/or documentation template demonstrating import into and execution from at least one EHR system or CDS service provider

## Slide 9: In Scope/Out of Scope
In scope
  Activities as specified in the HeD Pilots meeting on February 4, 2013
  ECA rule and/or documentation template, including trigger of an ECA rule from a documentation template
  Working with at least 1 knowledge artifact consumer
Out of scope
  Activities as specified in the HeD Pilots meeting on February 4, 2013

## Slide 10: Questions/Needs
Need at least 1 artifact consuming or integration partner
Interested in working with clinical expert groups, such as the CDC, to develop exchangeable artifacts conforming to the HeD Implementation Guide